# Production Verification Testing

Production Verification Testing is defined as a limited and controlled set of production transactions between Participants (including AEMO), to provide confidence production systems are ready.

Production Verification Testing occurs prior to full production loads are generated by participant systems.

Production Verification Testing will be mandatory for all participants and AEMO.

Productive verification tests will be defined by the ITCFG.

## Pre-requisites for Production Verification Testing

The pre-requisites for Production Verification Testing (PVT) are:

- AEMO and Participants must have deployed their required system changes for POC changes.

- Participant gateways are live and connected to AEMO (MarketNet), and have a backend systems capable of generating a Production Verification transaction.

## Production Verification Test Execution

In order to support cut-over, a Production Verification Test will take place (see step 22 in the draft POC Industry Cutover Schedule WIP as @ 12 July 2017 document). PVT will involve the use of “live market data and transactions”.

- Each Retailer will send a Distribution Network Service Provider (DNSP) the following transactions

The type of transactions will comprise but not limited to:

- Service Order Request

- One Way Notification

- Customer Site Details Notification

Only one transaction per transaction type is to be sent

- Each Retailer will send AEMO the following transaction:

- CATS Change Request (I.e. Customer Transfer Change Request)

Only one transaction per transaction type is to be sent

- Each DNSP will send a Retailer the following transactions

The type of transactions will comprise but not limited to:

- Site Access Notification

- Service Order Response

- Meter Data Notification

Only one transaction per transaction type is to be sent

- Each Meter Data Provider (MDP) will send a Retailer or DNSP the following transaction:

- Meter Data Notification

Only one transaction per transaction type is to be sent

- Each DNSP will send AEMO the following transaction:

The type of transactions will comprise of:

- CATS Change Request (I.e. Change Metering Installation Change Request)

Only one transaction per transaction type is to be sent

- All transactions will be acknowledged with an aseXML transaction acknowledgement as appropriate.

The above transaction will be “live production” market transactions.

Participants will pre-identify each transaction, affected NMI that will be provided to a pre-designated recipient (i.e. retailer, DNSP, MDP). These will be sent to AEMO (POC@aemo.com.au) before <Day>, <Date> <Time>. AEMO will collate this information and provide to Participants before <Day>, <Date> <Time>.

Note – In the case of CATS Notification, for confidentiality reasons AEMO will not include NMI details to Retailers who will receive this notification.

During the PVT window (<Day>, <Date> <Time>):

- AEMO will be available to assist where participants have issues that arise.

- All participants will hold back all transactions other than those that are included in this test.