## Slide 1: IEC Forward Work Program
Customer Data Rights (CDR)
Wholesale Demand Response
5 Minute & Global Settlement (5MS)
Embedded Networks
Aug – Oct 19
Nov 19 – Jan 20
Feb – April 20
May – July 20
Aug – Dec 20
Jan – June 21
July – Dec 21
Jan – Dec 22
IEC Meeting 12 August 19
IEC Meeting 25 Nov 19
IEC Meeting 24 Feb 20
IEC Meeting 25 May 20
IEC Meetings Feb & May 21
IEC Meetings Aug & Nov 20
IEC Meetings Aug & Nov 21
IEC Meetings Feb, May, Aug & Nov 22
Q4 B2B Consultations
Consultation on draft procedures
Q3 B2B Consultations
Initial Notice 13 Aug
Final 10 Dec
Go-live Feb 20
System Build
Consultation on draft procedures
Out of session IEC approval Oct 19
Go-live Nov 20
Go-live 5MS July 21
Go-live Global Settlements Jan 22
System Build
NEL, NER, NERL, NERL, NERR changes being progressed over this period
IEC Member Election
Discretionary Member Nom
[unclear if there are B2B implications at this time]
Go-live proposed July 21
Go-live proposed July 21
Go-live proposed 2022